## Slide 1: E-commerce application

## Slide 2: Migration Strategy
Planning Assessment
  Workload Prioritization
  Business requirement
  Migration strategy
  hybrid migration: hybrid migration approach: rehost (lift-and-shift) critical systems first, modernize legacy systems gradually.
Pre-Migration Preparation
  Connectivity: Dedicated Interconnect between on-premises and Google Cloud.
  Resource Allocation: Compute Engine instances
  Backup and Disaster Recovery: full backups of critical systems
  Test Environment: staging environments to test application compatibility on Google Cloud.
Data Migration
  Database Migration: Use Database Migration Service (DMS) for minimal downtime migration of databases to Cloud SQL
  File Storage Migration: Transfer unstructured data (e.g., images, documents) to Cloud Storage

## Slide 3
Application Migration:
  E-Commerce Applications: Migrate public-facing apps to Compute Engine instances with Managed Instance Groups for scalability and high availability
  Load Balancing: Configure Cloud Load Balancing to distribute traffic across regions.
  Content Delivery: Use Cloud CDN to cache frequently accessed content, ensuring low latency for global users.
Security and Compliance:
  Data Encryption: Use Cloud KMS to manage encryption keys for data at rest and in transit
  DDoS Protection: Implement Cloud Armor to protect applications from malicious attacks.
  Compliance Monitoring: Use Compliance Reports Manager and Cloud Audit Logs to meet international standards.
Testing and validation:
  Performance Testing
  User Acceptance Testing
  Failover Testing
Post-Migration Operations:
  Monitoring and Support: Cloud Operations Suite
  Regular Updates: Stay updated with GCP compliance and security patches.
  Iterative Modernization: Gradually refactor remaining legacy systems for cloud-native benefits.